|  |  |
| --- | --- |
| **Date** | 10th October 2019 |
| **Time** | 1800hrs - 1930hrs |
| **Venue** | SIS GSR 3-3 |
| **Attendees** | Bao Xian, Xiao Binn, Yan Ning, Tricia and Casper |
| **Agenda** | 1. AWS testing 2. JSON web service explaining & testing 3. Discuss to add to iteration 2 (Round Logic) – (Tricia, Celine 🡪 new pair programming) |
| 1. **AWS testing**   Need to update zip file of sample data in Github   1. **JSON web service explaining & testing**   Token and new pages added  Decided to start on running test cases (JSON & Manual) 🡪 Yanning   1. **Discuss to add to iteration 2**   Decide to start on add round logic for bidding  New pair programming 🡪 Tricia & Xiao Binn  Deadline this weekend, 13 October 2019   1. **Update bid**   Need to add validations   1. **Start on drop section after completing round logic** 2. **Presentation on Webex next week** 3. **Next meeting at Tuesday 3-6pm**   Prepare for presentation + slides  Run test cases for JSON   1. **Wednesday 0800-1000 testing session**   Login  Delete  Update & Add bid  Bootstrap validation and testing (student, section & course done, continue the rest)   1. **Reminder to keep updating bug metrics** | |

The meeting was adjourned at 6.00pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Loh Xiao Binn

Vetted and edited by,

Bao Xian