|  |  |
| --- | --- |
| **Date** | 15th October 2019 |
| **Time** | 1230hrs - 1600hrs |
| **Venue** | SIS Project Way @ Level 3 |
| **Attendees** | Bao Xian, Xiao Binn, Yan Ning, Tricia and Casper |
| **Agenda** | 1. Round clearing logic 2. PPT slides on progress update since PM review 3. Testing (Manual and JSON) 4. Debugging |
| 1. **Rounds logic**   Pair programming team – Tricia and Xiao Binn had some difficulties doing and understanding the rounds clearing logic. Bao Xian guided us on how we should proceed and cleared the doubts that we have. Round 2 clearing logic will be in the next iteration (iteration 3).   1. **PPT slides on progress update since PM review**   Team updated slides on what are the things that we have done/completed since the last PM review in in iteration 1. Updated slides are for this Thursday progress update with app demo.  Things completed in Iteration2:   * + Update Bid   + Delete Bid   + JSON Web Service (Partial)   + Rounds (Partial)  1. **Testing (Manual and JSON)**   Yan Ning and Xiao Binn did testing on the manual (user interface) component. There are some errors which have been logged into the bug metrics and fixing in progress.  Testing (Manual)   * + Login   + Add Bid   + Update Bid   + Delete Bid   + Bootstrap  1. **Debugging**   Debugging is being done when errors are found during testing. | |

The meeting was adjourned at 4.12pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Ong Yan Ning

Vetted and edited by,

Tricia Tan